## Slide 1: Sprint Execution and Review
CIDM4390

## Slide 2: Daily Scrum
Three meetings per week
  1 with me
  2 with team (daily scrums)
15 minutes
  What have I worked on (PROOF in CODE)
  What I will be working on
  Issues I’m having
Transparency, Inspection, Adaptation
  Code is committed to repo
  Code is in a feature branch
  Code is reviewed during discussion
Record these.

## Slide 3: Tasks == Doing Technical Work

## Slide 4: Task Board

## Slide 5: Sprint Burndown

## Slide 6: Task Effort Tracking

## Slide 7: Elect/Select a Scrum Master
Runs sprint planning
Runs daily scrums
Liaise with Product Owners (I am included here)
Runs Sprint Review
Runs Sprint Retrospective
Has some offset in allocation in exchange for these duties

## Slide 8: Sprint Review

## Slide 9: Sprint Review Activity

## Slide 10: Steps
Overview – Review Sprint Goal and Definition of Done
  “The sprint goal was….”
Demonstrate – Potentially shippable code
  READ a user story – “Title and haiku”
  DEMONSTRATE fulfilled acceptance criteria
  Technical/team backlog vs. customer value
  Tested and meets acceptance criteria
Discuss – What does this product increment mean for the big picture?
Validate – “Was the sprint goal met and are you ‘done?’”
Adapt – Outcomes should influence next sprint planning